BUSINESS & TECHNICAL SCOPE DEFINITION

# XPV AI-Assisted Valuation &
Portfolio Reporting Platform

Detailed End-to-End Scope Document

| VERSION Draft v1.0 | PREPARED FOR XPV Water Partners | DOCUMENT TYPE Scope definition |
| --- | --- | --- |

NORTH STAR AI prepares. Humans decide. Python calculates. The platform documents everything.

# 1. Executive Summary

This initiative will create a standardized, AI-assisted valuation and reporting platform that processes portfolio company submissions, supports valuation workflows, and assists with LP reporting while preserving human oversight over all investment decisions.

The platform is intended to reduce repetitive analyst work, improve consistency across portfolio evaluations, establish a complete audit trail for valuation decisions, and increase operating scalability as the portfolio grows.

Scope boundary The platform will not replace investment professionals. It will accelerate analysis, standardize review, improve quality control, reduce manual workbook manipulation, surface exceptions, and produce recommendations and drafts for human review.

## Intended outcomes

Standardize portfolio company data intake despite inconsistent workbook structures.

Reduce analyst time spent on extraction, transfer, repetitive calculations, and first-draft reporting.

Apply adjusted EBITDA and comparable-selection guidelines more consistently.

Create traceability from source data through recommendation, approval, calculation, and output.

Keep material valuation judgments and investor-facing communications under human control.

# 2. Strategic Objectives

## 2.1 Standardized intake

Create a controlled intake process for portfolio company submissions regardless of workbook layout, naming conventions, or reporting style.

## 2.2 Reduced manual effort

Reduce time spent reviewing workbooks, extracting data, re-keying values, repeating calculations, and drafting routine commentary.

## 2.3 Consistent policy application

Improve consistency in adjusted EBITDA assessment, comparable-company selection, valuation preparation, and portfolio reporting.

## 2.4 Complete audit trail

Retain source values, extracted values, recommendations, approvals, overrides, rationales, and final outputs.

## 2.5 Higher-value analyst focus

Shift analyst capacity from mechanical processing toward business analysis, valuation judgment, investment decisions, and portfolio management.

# 3. Guiding Principles

| # | Phase | Primary purpose | Control / deliverable |
| --- | --- | --- | --- |
| 1 | Human ownership | Material decisions remain reviewable and approvable by authorized people. | Humans approve adjusted EBITDA, comparable sets, valuations, and LP reporting. |
| 2 | Explainability | AI recommendations include rationale and supporting context. | No recommendation is accepted solely because it was generated by AI. |
| 3 | Deterministic calculation | Mathematics is separated from language interpretation. | Python calculates and validates; agents extract, classify, explain, and recommend. |
| 4 | Auditability | Each completed workflow can be reconstructed. | Inputs, decisions, reviewer actions, timestamps, and outputs are preserved. |
| 5 | Exception-first design | Missing, ambiguous, or inconsistent data does not silently pass. | The workflow branches to warning, review, or failure states. |

# 4. Platform Scope

## 4.1 Portfolio Company Data Intake

Receive, validate, register, and normalize portfolio company submissions.

Monitor designated intake folders.

Identify new submissions and relevant reporting periods.

Validate completeness and detect missing information.

Standardize data into a consistent portfolio-company record.

## 4.2 Financial Review and Adjustment Support

Assist analysts in evaluating reported performance and potential normalization adjustments.

Extract relevant financial and operating values.

Identify and classify proposed adjustments.

Apply approved adjusted EBITDA guidance.

Provide recommendations, rationale, and exception flags.

## 4.3 Comparable Selection Support

Assist analysts in identifying and assessing potential public peers.

Evaluate industry, business model, geography, scale, growth, margin, and customer characteristics.

Recommend candidate comparables.

Document key similarities, differences, and limitations.

## 4.4 Financial Model Processing

Complete calculations and populate valuation outputs using approved inputs and decisions.

Calculate financial metrics and valuation multiples.

Populate the approved workbook or output template.

Run reconciliation and reasonableness checks.

## 4.5 LP Reporting Support

Produce a first draft of investor-facing portfolio commentary.

Summarize operating and financial performance.

Explain approved valuation changes.

Draft key developments, risks, opportunities, and outlook.

Route the draft for final human review.

# 5. End-to-End Workflow

| # | Phase | Primary purpose | Control / deliverable |
| --- | --- | --- | --- |
| 0 | Submission intake | Register a new submission from a controlled folder. | Registered source package. |
| 1 | Validation | Determine whether required content is present and usable. | Pass, warning, or fail outcome. |
| 2 | Extraction and normalization | Map varying source labels and layouts into a standard schema. | Standardized company data record. |
| 3 | Adjusted EBITDA assessment | Evaluate proposed adjustments against policy. | Recommendation package. |
| 4 | Human adjustment approval | Approve, modify, or reject adjustment treatment. | Approved adjustment schedule. |
| 5 | Financial calculations | Calculate approved performance metrics. | Approved metrics package. |
| 6 | Comparable recommendation | Assess and rank potential peers. | Candidate comparable set. |
| 7 | Human comparable approval | Select the final peer group and document rationale. | Approved comparable universe. |
| 8 | Valuation model completion | Calculate valuation outputs and complete the workbook. | Completed valuation package. |
| 9 | LP report drafting | Create investor-report narrative from approved information. | Draft report package. |
| 10 | Final human review and release | Confirm numbers, judgments, and narrative. | Approved reporting package. |

## Phase 0: Submission Intake

Capture portfolio company information in a controlled environment.

### Inputs

Monthly or quarterly workbooks

Financial statements

KPI reports and operating metrics

Management commentary and supporting schedules

### Scope

A new file or submission package arrives in a designated SharePoint or OneDrive folder.

The submission is registered against a portfolio company and reporting period.

Source files remain unchanged and traceable.

### Possible outcomes

Accepted for validation

Rejected as duplicate or unsupported

Held because ownership or reporting period cannot be identified

Deliverable Registered submission package

## Phase 1: Data Validation

Determine whether enough reliable information exists to begin analysis.

### Inputs

Registered submission package

Required-field schema

Company-specific reporting requirements

Prior-period reference data, where applicable

### Scope

Confirm required files, tabs, periods, and core values are available.

Detect blanks, duplicates, unsupported formats, inconsistent periods, and obvious reconciliation issues.

Assign each issue a severity and route exceptions appropriately.

### Possible outcomes

Pass: process continues

Warning: processing pauses for analyst review

Fail: owner is notified and workflow stops

Deliverable Validation record and exception log

## Phase 2: Data Extraction and Normalization

Create a consistent dataset from inconsistent portfolio-company workbooks.

### Inputs

Validated workbook

Standard financial taxonomy

Company-specific KPI dictionary

Prior mappings and approved aliases

### Scope

Identify values even when labels vary, such as Revenue, Sales, Turnover, or Net Revenue.

Map source cells to standardized fields while retaining workbook, sheet, cell, label, period, and units.

Distinguish reported values from derived values.

Flag ambiguous mappings, missing units, and conflicting candidates rather than guessing.

### Possible outcomes

Complete normalized record

Partial record requiring review

Extraction failure requiring correction

Deliverable Standardized portfolio company data record

## Phase 3: Adjusted EBITDA Assessment

Evaluate proposed adjustments under approved adjusted EBITDA guidance.

### Inputs

Normalized financial record

Management adjustment schedule and explanations

Approved adjusted EBITDA guidelines

Relevant historical treatment

### Scope

Classify each proposed adjustment as recommended, not recommended, or review required.

Provide policy-grounded rationale and identify missing evidence.

Separate recurring operating costs from legitimate normalization candidates.

Retain the reported amount, proposed amount, decision basis, and evidence reference.

### Possible outcomes

Recommended

Not recommended

Review required

Deliverable Adjustment recommendation package

## Phase 4: Human Adjustment Approval

Maintain human control over EBITDA normalization.

### Inputs

Recommendation package

Supporting evidence

Policy guidance

Analyst or investment-team judgment

### Scope

Reviewer approves, modifies, or rejects each adjustment.

Overrides require a documented rationale.

Approval status prevents downstream calculations from using unresolved decisions.

### Possible outcomes

Approved

Returned for more information

Rejected

Deliverable Approved adjustment schedule

## Phase 5: Financial Calculation Engine

Generate deterministic financial outputs based on approved inputs.

### Inputs

Normalized financial record

Approved adjustment schedule

Calculation rules

Prior-period and budget values, where required

### Scope

Calculate EBITDA, adjusted EBITDA, margins, growth, and variance metrics.

Reconcile calculated outputs to approved source values.

Flag failed checks and prevent silent completion.

### Possible outcomes

Calculation passed

Calculation completed with warning

Calculation blocked

Deliverable Approved financial metrics package

## Phase 6: Comparable Selection Support

Assist the investment team in identifying relevant public peers.

### Inputs

Approved company profile and metrics

Comparable-selection guidelines

Candidate public-company dataset

Investment memorandum and business description

### Scope

Assess industry, business model, geography, scale, margin, growth, customer base, and revenue quality.

Rank candidates as strong, medium, weak, or reject.

Provide similarities, differences, limitations, and reasons for inclusion or exclusion.

### Possible outcomes

Recommended candidate list

Insufficient evidence

No suitable candidates identified

Deliverable Comparable recommendation set

## Phase 7: Human Comparable Approval

Keep peer selection and related investment judgment under human ownership.

### Inputs

Comparable recommendation set

Approved selection guidelines

Current market and company context

### Scope

Reviewer selects included and excluded peers.

Material overrides and weighting choices require rationale.

Only the approved set is released to valuation calculations.

### Possible outcomes

Approved comparable universe

Returned for revision

Rejected candidate set

Deliverable Approved comparable universe

## Phase 8: Valuation Model Completion

Create the valuation package using approved assumptions and comparable selections.

### Inputs

Approved metrics

Approved comparable universe

Market data snapshot

Valuation methodology and workbook template

### Scope

Calculate enterprise value, equity value, net debt, EV/Revenue, EV/EBITDA, percentile statistics, median multiples, and implied valuation outputs where applicable.

Populate the controlled valuation workbook.

Complete reconciliation, formula, and reasonableness checks.

### Possible outcomes

Completed and ready for report drafting

Completed with exceptions for review

Blocked due to calculation or source-data failure

Deliverable Completed valuation package

## Phase 9: LP Reporting Draft Generation

Generate a first draft of investor-facing portfolio commentary.

### Inputs

Approved current- and prior-period results

Approved valuation outputs

Management commentary

Investment thesis and approved reporting guidance

### Scope

Draft business performance, financial performance, valuation commentary, key developments, risks, opportunities, and outlook.

Use only approved metrics and decisions.

Clearly distinguish facts from management commentary and interpretation.

### Possible outcomes

Draft ready for review

Draft held for missing evidence

Draft returned because of unresolved valuation exceptions

Deliverable Draft LP report package

## Phase 10: Final Human Review and Release

Apply final investment-quality and communication controls before publication.

### Inputs

Draft LP report

Completed valuation package

Approval history

Supporting source package

### Scope

Review numbers, narrative, valuation conclusions, comparable selection, risk language, and investor messaging.

Resolve all outstanding warnings and confirm final-version control.

Record final approver and release status.

### Possible outcomes

Approved for publication

Returned for revision

Not approved

Deliverable Approved LP reporting package

# 6. Data Scope and Required Fields

The final field dictionary must be confirmed against XPV guidelines and representative portfolio-company workbooks. The categories below define the intended scope and should not be interpreted as a final universal schema.

## 6.1 Core income statement fields

Reporting period

Currency and units

Revenue / net sales

Cost of goods sold or cost of revenue

Gross profit

Selling, general and administrative expenses

Reported EBITDA

Proposed or reported adjusted EBITDA

Depreciation

Amortization

Operating income, where available

Net income, where available

## 6.2 Balance sheet and capital fields

Cash and cash equivalents

Debt by relevant category

Net debt

Working capital and key components

Equity

Shares, options, warrants, and preferred equity where required by the valuation model

## 6.3 Performance comparison fields

Current actual

Prior-period actual

Budget or forecast

Year-over-year and period-over-period comparatives

Management explanation for material variances

## 6.4 Company-specific operating KPIs

Annual recurring revenue

Bookings

Backlog

Retention or churn

Customer count and concentration

Installed base or deployed systems

Water-industry operating measures such as non-revenue water, volumes, or treatment metrics, where relevant

## 6.5 Adjustment-specific fields

Adjustment description

Amount

Period

Source account or line item

Management rationale

Recurrence assessment

Supporting evidence

Historical treatment

Agent recommendation

Human decision and override rationale

## 6.6 Data lineage fields

Portfolio company

Reporting period

Source file, worksheet, cell, and source label

Extraction method and confidence/status

Mapped standardized field

Reviewer and approval timestamp

Version and processing status

# 7. Decision Rights and Human Controls

| Decision area | System role | Human role | Required control |
| --- | --- | --- | --- |
| Data mapping | Propose mappings and flag ambiguity. | Confirm exceptions and novel mappings. | No unresolved required field proceeds. |
| Adjusted EBITDA | Recommend treatment and rationale. | Approve, modify, or reject. | Every approved adjustment has evidence and decision history. |
| Financial calculations | Calculate and validate deterministically. | Review exceptions and approve outputs. | Failed reconciliation blocks downstream use. |
| Comparable selection | Recommend and explain candidates. | Select final peers and weighting. | Final comparable set requires explicit approval. |
| Valuation conclusion | Populate approved methodology outputs. | Own valuation judgment and conclusion. | Calculation output is not self-approving. |
| LP report | Draft from approved information. | Edit and approve investor-facing language. | No automatic external publication. |

# 8. Audit Trail and Governance Requirements

Preserve the original source package and identify the exact version processed.

Record field-level lineage from source location to standardized output.

Log agent recommendations, confidence/status, rationale, and evidence references.

Record human approvals, modifications, rejections, override rationale, reviewer identity, and timestamp.

Version adjusted EBITDA guidance, comparable-selection guidance, calculation rules, templates, and reporting guidance.

Restrict access according to role and portfolio-company permissions.

Prevent unresolved critical issues from moving to downstream stages.

Retain final approved workbooks and reporting outputs with the full decision history.

# 9. Exception and Quality-Control Framework

| # | Phase | Primary purpose | Control / deliverable |
| --- | --- | --- | --- |
| A | Informational | Non-blocking observation with no effect on required outputs. | Log and continue. |
| B | Warning | Potential ambiguity or quality issue requiring review. | Pause the affected stage or require acknowledgment. |
| C | Critical | Missing, conflicting, unsupported, or unreconciled required information. | Block downstream processing and notify the owner. |

## Illustrative control checks

Required fields are present for the applicable company and period.

Periods, currencies, and units are consistent.

Duplicate submissions and duplicate periods are detected.

Gross profit and other subtotal relationships reconcile where sufficient data exists.

Approved adjustments reconcile to the adjusted EBITDA bridge.

Comparable data corresponds to an approved market-data snapshot.

Final workbook outputs reconcile to approved inputs and formulas.

LP report figures match the approved valuation package.

# 10. Deliverables

Portfolio company intake and validation record.

Standardized portfolio-company data record with source lineage.

Adjusted EBITDA recommendation package.

Approved adjustment schedule.

Approved financial metrics package.

Comparable recommendation set.

Approved comparable universe.

Completed valuation workbook or valuation package.

Draft LP report package.

Final approved LP reporting package.

End-to-end workflow audit record and exception log.

# 11. Scope Boundaries

## 11.1 In scope

Controlled file-based intake.

Validation, extraction, normalization, policy-guided recommendations, deterministic calculations, approvals, workbook completion, and report drafting.

Human review gates for material adjustments, comparable selection, valuation conclusions, and external reporting.

Auditability, exception handling, and version control requirements.

## 11.2 Out of scope for the initial release

Replacing investment judgment or final approvals.

Autonomous publication of investor-facing material.

Autonomous changes to valuation policy or accounting treatment.

Unreviewed use of AI-generated financial figures.

Continuous covenant or portfolio-risk monitoring.

Cross-portfolio benchmarking beyond the data required for the initial valuation workflow.

A universal solution for every portfolio-company workbook before representative examples and rules are validated.

# 12. Dependencies and Assumptions

XPV adjusted EBITDA guidance is available, current, and sufficiently specific to support recommendation categories.

Comparable-selection guidance and the approved company universe or data source can be defined.

Representative end-to-end examples, including at least one messy submission, are available for scope validation.

The controlled valuation workbook and LP reporting template are identified.

Data owners, reviewers, and final approvers are assigned.

Portfolio-company files can be stored in approved Microsoft 365 locations with appropriate permissions.

Required source data is legally and contractually permitted for the intended workflow.

Company-specific KPI requirements can be configured rather than forced into a single universal list.

# 13. Open Business Decisions

These items should be resolved during discovery and design. They do not change the overall architecture, but they determine the final production scope.

Which portfolio company and reporting cycle will serve as the pilot?

What constitutes the minimum required submission package by company?

Which adjusted EBITDA guidance is authoritative, and who owns policy interpretation?

What evidence is required before an adjustment can be recommended or approved?

Which comparable-selection guidelines, candidate universe, and market-data source are authoritative?

Which workbook is the controlled output template, and which cells or tabs are authoritative?

Who reviews each approval gate, and what escalation path applies when reviewers disagree?

What acceptance thresholds distinguish pass, warning, and fail?

What retention, access, confidentiality, and audit requirements apply?

Which LP report template and writing guidance define acceptable output?

# 14. Success Measures

Baseline measures should be established before pilot launch. Targets should be approved by the project sponsor rather than assumed in this scope document.

## Efficiency

Analyst effort per company and reporting cycle

Elapsed time from submission to first review-ready package

Manual copy-and-paste activity

## Quality

Number of data-transfer and formula errors

Number of unresolved exceptions detected after approval

Reconciliation pass rate

## Consistency

Variation in adjusted EBITDA treatment for similar items

Consistency of comparable-selection rationale

Adherence to required review gates

## Auditability

Percentage of material decisions with source, rationale, reviewer, and timestamp

Ability to reconstruct a completed valuation from retained records

## Adoption

Reviewer usage

Override rate and override reasons

Stakeholder confidence in recommendations and outputs

## Scalability

Additional portfolio-company volume supported without proportional increases in manual effort

# 15. Phased Delivery Scope

| # | Phase | Primary purpose | Control / deliverable |
| --- | --- | --- | --- |
| 1 | Discovery and definition | Confirm policies, templates, roles, sample workbooks, field dictionary, and acceptance criteria. | Approved detailed requirements and pilot boundaries. |
| 2 | Pilot intake and normalization | Validate controlled file intake, mapping, lineage, and exceptions for one pilot company. | Review-ready standardized data record. |
| 3 | Adjusted EBITDA workflow | Validate recommendation, evidence, approval, override, and calculation controls. | Approved adjustment and metrics packages. |
| 4 | Comparable and valuation workflow | Validate peer recommendations, approvals, valuation calculations, and workbook completion. | Completed pilot valuation package. |
| 5 | LP reporting workflow | Validate narrative drafting against approved outputs and final review controls. | Approved pilot report package. |
| 6 | Controlled expansion | Add portfolio companies and company-specific KPIs after pilot acceptance. | Repeatable portfolio-wide operating model. |

# 16. Future-State Expansion Opportunities

## Knowledge agent

Search and answer questions across investment memos, board decks, management presentations, contracts, and historical reports.

## Portfolio risk monitoring

Identify potential margin compression, covenant concerns, growth deterioration, customer concentration, and liquidity issues for human review.

## Cross-portfolio analytics

Benchmark growth, margins, revenue quality, and operating efficiency across companies using approved standardized data.

These capabilities are strategically aligned but excluded from the initial build unless separately approved.

# 17. North-Star Operating Model

OPERATING PHILOSOPHY AI prepares. Humans decide. Python calculates. The platform documents everything.

Controlled file intake

↓

Validation and normalization

↓

Adjusted EBITDA recommendation

↓

Human adjustment approval

↓

Deterministic calculations

↓

Comparable recommendation

↓

Human comparable approval

↓

Valuation model completion

↓

LP report drafting

↓

Final human approval

↓

Published output

The finished platform should operate as an AI-assisted valuation and reporting system in which interpretation, calculation, judgment, and communication are separated into controlled stages. The result is a workflow designed for speed and consistency without surrendering investment accountability.