# XPV AI-Assisted Valuation &
Portfolio Reporting Platform

REVISED CEO EXECUTIVE SUMMARY  |  Scope, MVP boundary, validation and decisions

AI interprets. Python extracts and calculates. Humans review judgment. The platform documents everything.

# Executive update

The plan changes in one important way: adjusted EBITDA is not a standalone agent module in the MVP. The source workbooks already contain reported EBITDA, adjustment schedules, categorized add-backs and adjusted EBITDA outputs. The MVP should therefore extract, standardize, reconcile and present those values for review. Human judgment remains focused on the quality and supportability of add-backs, not on recreating the schedule from scratch.

| Area | Revised position | Practical implication |
| --- | --- | --- |
| Adjusted EBITDA processing | Move into extraction and validation | Extract reported EBITDA, each add-back, category, period, total adjustments and reported adjusted EBITDA; recompute and reconcile. |
| AI role | Exception-focused, not primary calculator | Use AI only to interpret unfamiliar labels, summarize rationale, identify missing evidence and flag potentially recurring or inconsistent items. |
| Human control | Review add-backs and exceptions | Reviewer confirms, modifies or rejects questionable items; clean, previously mapped items follow a lightweight confirmation path. |
| MVP boundary | Broader extraction proof, narrower agent scope | Prove intake through a review-ready standardized financial and adjusted EBITDA package. Defer comparables, final valuation and LP reporting. |

# Revised high-level operating model

| # | Stage | Primary mechanism | Output / control |
| --- | --- | --- | --- |
| 1 | Receive & register | Controlled workflow | Capture company, period, currency, version and source package. |
| 2 | Structural pre-check | Rules | Confirm workbook type, required statements/tabs, period consistency and duplicate status. |
| 3 | Extract & standardize | Agent + mapping | Map financial statements and the included adjusted EBITDA schedule to the XPV schema with file, sheet, cell and label lineage. |
| 4 | Validate & reconcile | Python | Validate units and signs; recompute reported EBITDA + extracted add-backs = adjusted EBITDA; apply pass, warning or stop controls. |
| 5 | Review add-backs | Human, AI-assisted | Show category, description, amount, period, rationale, evidence status, prior treatment and exception flags. Reviewer confirms or overrides. |
| 6 | Populate outputs | Python | Populate the standardized XPV financial package and approved metrics, preserving source links and review status. |
| 7 | Archive & reuse | Controlled workflow | Store version, exceptions, reviewer actions and reusable company mapping for the next cycle. |

# Recommended MVP scope

Pilot one company and one reporting cycle using both a typical workbook and a messy or changed-layout workbook. The MVP ends when XPV has a review-ready, traceable financial and adjusted EBITDA package that can be compared with the historical approved valuation package.

| MVP component | What it must do |
| --- | --- |
| Controlled intake | Folder-based submission, registration, versioning and original-file preservation. |
| Workbook profiler | Identify statements, reporting period, currency, units, adjustment tabs and likely source ranges. |
| Company mapping layer | Aliases and validated cell/range mappings that are reused in later cycles and reopened only when the structure changes. |
| Financial extraction | Revenue, gross profit, SG&A, reported EBITDA, cash, debt, period comparatives and other required valuation inputs. |
| Adjusted EBITDA extraction | Reported EBITDA, every add-back line, XPV taxonomy category, monthly/TTM amounts, total adjustments and reported adjusted EBITDA. |
| Deterministic validation engine | Arithmetic reconciliation, subtotal checks, period/unit/sign checks, duplicate detection and pass/warning/stop outcomes. |
| Add-back review queue | Evidence and rationale capture, prior-treatment comparison, recurring-item and unusual-size flags, and confirm/modify/reject controls. |
| Standardized output workbook | Review-ready XPV workbook populated with extracted values, formulas, statuses and source lineage. |
| Audit and exception record | Source location, mapping method, validation result, reviewer, override rationale, timestamp and version. |
| Backtest harness | Compare extracted and calculated outputs with the corresponding historical approved package and explain differences. |

# MVP boundary

| MVP delivers | Continuation adds |
| --- | --- |
| • Controlled intake and structural checks | • Comparable recommendations and market-data integration |
| • Financial and adjusted EBITDA extraction | • Final valuation calculations and full model completion |
| • Add-back reconciliation and exception review | • Cap-table / waterfall automation from legal documents |
| • Standardized workbook population | • LP report drafting and release workflow |
| • Lineage, audit trail and reusable mappings | • Expansion to additional portfolio companies |
| • Historical backtest and acceptance evidence | • Cross-portfolio analytics and monitoring |

# Validation and acceptance

Required fields are found or explicitly flagged as missing, with source lineage for every extracted value.

Extracted add-backs reconcile arithmetically to the reported adjusted EBITDA or produce a visible exception.

Previously validated mappings run deterministically; changed structures are detected and routed for review.

Historical backtest differences are classified as extraction, mapping, source, policy/judgment or calculation differences.

Approval thresholds are agreed before testing, including extraction accuracy, reconciliation pass rate and acceptable unresolved critical exceptions.

Baseline analyst effort is captured so the pilot can measure reduction in manual workbook handling and review time.

# CEO decisions required

| Decision | Why it matters |
| --- | --- |
| Approve the revised MVP boundary | Confirms that adjusted EBITDA creation is not a standalone agent and that the first proof ends at a review-ready approved metrics package. |
| Select the pilot company and source set | Requires a typical workbook, a messy or changed workbook, the corresponding company financial statements and the historical approved valuation output. |
| Confirm the authoritative adjustment taxonomy and reviewer | Defines which categories, evidence requirements and escalation rules govern add-back review. |
| Name the controlled output template | Identifies the workbook and authoritative cells/tabs the MVP must populate. |
| Approve data handling and runtime choices | Confirms the approved model service, access controls, retention terms and Python hosting approach. |
| Approve continuation gates | Defines the evidence needed before adding comparables, valuation completion, cap-table automation and LP reporting. |

Desired outcome: a governed extraction and review co-pilot that removes workbook manipulation, preserves judgment over add-backs, and creates a traceable foundation for later valuation and reporting automation.